Project Planning Phase - Backlog & Tracker

| Date | 22 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Complaint Registration |
| Maximum Marks | 5 Marks |

# 1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Epic | USN | User Story / Task | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register with name, email, phone and password. | 2 | High |
| Sprint-1 | Login | USN-2 | User can securely log in using email and password. | 2 | High |
| Sprint-1 | Authentication | USN-3 | System provides role-based access for User, Agent and Admin. | 3 | High |
| Sprint-2 | Complaint | USN-4 | User can submit a new complaint. | 4 | High |
| Sprint-2 | Tracking | USN-5 | User can view and track complaint status. | 3 | High |
| Sprint-2 | Assignment | USN-6 | Admin can assign complaints to agents. | 4 | High |
| Sprint-3 | Agent | USN-7 | Agent can view assigned complaints. | 3 | High |
| Sprint-3 | Status | USN-8 | Agent can update complaint status. | 4 | High |
| Sprint-3 | Chat | USN-9 | User and agent can communicate through complaint chat. | 4 | High |
| Sprint-3 | Admin | USN-10 | Admin can manage users, agents and complaints. | 4 | High |

# 2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 10 |
| Sprint-2 | 14 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | 14 |
| Sprint-3 | 16 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 16 |

# 3. Team Velocity Calculation & Interpretation

Based on our project tracker, the team completed 40 Story Points across 3 sprints, with each sprint having a duration of 6 days.

Average Velocity (AV) per day:

AV=Total Story PointsTotal Sprint Duration
AV=4018≈2.22

Average Velocity = 2.22 Story Points per Day

This measurement helps estimate the team's development capacity and track remaining work using Agile Velocity and Burndown Charts.